**Sprint Plan 2**

**Team Number: *82 (Project I.T.)***

|  |  |
| --- | --- |
| **Student Number** | **Team Member Name** |
| N9163166 | Tess Nash |
| N9412719 | Peipei Zhang |
| N7294352 | Jiyoung Choi |
| N9169008 | Kris Kingston |
| N8922713 | Se Jun Ahn |
| N9530941 | Khor Kent Lie |
| N9058575 | Sahib Onkar Singh |

***Tutor: Dr. Venkat Venkatachalm***

***Project: Community Centre***

***Version: 1.0***

***Date: 7th September, 2016***

# Sprint 2

*Total Story Point: 22* *Total Hours: 35*

## *Current Velocity: 26 (based on progress from Sprint 1)*

## Story 07: Online Confirmation of Attendance

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Have JavaScript code to send email automatically to all users before the events occur as a reminder | 2 |  |
| T02 | Develop database connection within all the details on the page | 2 |  |
| T03 | Develop design and navigation for users to confirm their attendance on the website | 2 |  |
| T04 | Verify story is complete (acceptance test) | 1 |  |
|  | *Story Points: 4 Total Hours:* | *7* |  |

## Story 10: Tracking Member and Volunteer Details

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T06 | Develop JavaScript API to track the events | 2 |  |
| T06 | Restrict access to admins only | 1 |  |
| T07 | Verify story is complete (acceptance test) | 1 |  |
|  | *Story Points: 1 Total Hours:* | *4* |  |

## Story 16: Online Sign-Up to Volunteer at Events

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T08 | Have the relation include roles for users (have the payment field null) | 2 |  |
| T09 | Apply same principles as developing member login/signup – set up the volunteer pages in a similar fashion | 12 |  |
| T10 | Introduce extra functions to allow volunteers to access events (volunteers sign up and are added to event attendees with others) | 3 |  |
| T11 | Have different web interface for different roles | 2 |  |
| T12 | Verify story is complete (acceptance test) | 1 |  |
|  | *Story Points: 16 Total Hours:* | *20* |  |

## Story 23: Editing Other User’s Information

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T13 | Develop code to update information in Database | 2 |  |
| T14 | Restrict access to Admin only | 1 |  |
| T15 | Verify story is complete (acceptance test) | 1 |  |
|  | *Story Points: 1 Total Hours:* | *4* |  |