**Sprint Plan 3**

**Team Number: *82 (Project I.T.)***

|  |  |
| --- | --- |
| **Student Number** | **Team Member Name** |
| N9163166 | Tess Nash |
| N9412719 | Peipei Zhang |
| N7294352 | Jiyoung Choi |
| N9169008 | Kris Kingston |
| N8922713 | Se Jun Ahn |
| N9530941 | Khor Kent Lie |
| N9058575 | Sahib Onkar Singh |

***Tutor: Dr. Venkat Venkatachalm***

***Project: Community Centre***

***Version: 1.0***

***Date:***

# Sprint 3

*Total Story Point: 23* *Total Hours: 31*

## *Current Velocity: Undefined*

## Story 01: Event Communication

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T | Use JavaScript code to enable automatic email sent to user when the current date is three days until the event | 1 |  |
| T | Develop social media pages and have links to the pages in the home page and sub-menus | 1 |  |
| T | Verify story is complete (acceptance test) | 1 |  |
|  | *Story Points: 1 Total Hours:* | *3* |  |

## Story 03: Communication Between Members

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T | Have the database for users have an email column and have a relation for chats and messages | 1 |  |
| T | Outline the respective fields to be access in its own sub-menu page | 2 |  |
| T | Develop this to be a separate entity to be accessed in multiple sub-menus | 1 |  |
| T | Verify story is complete (acceptance test) | 1 |  |
|  | *Story Points: 4 Total Hours:* | *5* |  |

## Story 22: Communication Between Committee Members and Members

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T | Have the database for messages have a column with an integer data type to represent the actions of block, allow or deny | 1 |  |
| T | Implement code to represent their respective actions – deny (refuse the message three times until block for a time period), allow (activate the group chat) and block (refuse the chat from the individual for a time limit) | 1 |  |
| T | Apply this to the entity of group chat to apply on all pages | 1 |  |
| T | Verify story is complete (acceptance test) | 1 |  |
|  | *Story Points: 2 Total Hours:* | *4* |  |

## Story 25: Blocking of Account Communication

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T | Have a new relation added to the user relation to list our all blocked users | 2 |  |
| T | Have JavaScript code automatically block users that are blacklisted for the users | 2 |  |
| T | Have the president have view of the database where they can remove users | 4 |  |
| T | Apply safety procedures | 1 |  |
| T | Verify story is complete (acceptance test) | 1 |  |
|  | *Story Points: 8 Total Hours:* | *10* |  |

## Story 26: Communication Between Volunteers

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T | Develop comment relation that is dependant on the news article relation | 1 |  |
| T | Have all news articles have a comment interface | 7 |  |
| T | Verify story is complete (acceptance test) | 1 |  |
|  | *Story Points: 8 Total Hours:* | *9* |  |