**Sprint Plan 4**

**Team Number: *82 (Project I.T.)***

|  |  |
| --- | --- |
| **Student Number** | **Team Member Name** |
| N9163166 | Tess Nash |
| N9412719 | Peipei Zhang |
| N7294352 | Jiyoung Choi |
| N9169008 | Kris Kingston |
| N8922713 | Se Jun Ahn |
| N9530941 | Khor Kent Lie |
| N9058575 | Sahib Onkar Singh |

***Tutor: Dr. Venkat Venkatachalm***

***Project: Community Centre***

***Version: 1.0***

***Date:***

# Sprint 4

*Total Story Point: 28* *Total Hours: 34*

## *Current Velocity: Undefined*

## Story 02: Event Contributions

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T | Have navigation entity source events from the users database to notify | 1 |  |
| T | Ensure the admins have a database view on users | 2 |  |
| T | Verify story is complete (acceptance test) | 1 |  |
|  | *Story Points: 2 Total Hours:* | *4* |  |

## Story 09: Cost Estimation of Event

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T | Have code to estimate the costs that show in the events development page | 2 |  |
| T |  |  |  |
| T | Verify story is complete (acceptance test) | 1 |  |
|  | *Story Points: 2 Total Hours:* | *3* |  |

## Story 13: Events Being Cost-Neutral or Generating a Profit

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T | Have respective fields for the respective attributes that represent the relation of the event | 4 |  |
| T |  |  |  |
| T | Verify story is complete (acceptance test) | 1 |  |
|  | *Story Points: 4 Total Hours:* | *5* |  |

## Story 20: Indicating Contribution to Event

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T | Have users relation have relationship to events where contribution and users are correlated | 2 |  |
| T | In the event’s respective page, user and contribution can be seen (this code will be formed in a separate file and used in multiple files) | 2 |  |
| T | Verify story is complete (acceptance test) | 1 |  |
|  | *Story Points: 4 Total Hours:* | *5* |  |

## Story 27: Selling Items Online to Raise Funds for Centre

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T | Have a user relation connect to items relation in the database | 2 |  |
| T | Have images and good design for the items user interface | 4 |  |
| T | Use JavaScript to mouse over options | 10 |  |
| T | Verify story is complete (acceptance test) | 1 |  |
|  | *Story Points: 16 Total Hours:* | *17* |  |